جامعة المنوفية

كلية الحاسبات والمعلومات

2026-2027

Menofyia University

System Analysis & design Project

second year

2026-2027

| No. | Name | Section |
| --- | --- | --- |
| 1 | Yusuf Khalid Hassan Huessin Khalifa | 2 |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |

نظام إدارة التعلم والتدريب المجتمعي

Planning (Project Plan)

Project Identification

Project Name:

Community Learning & Training Management System (CLTMS) - Courses and Enrollment

Current Problem:

- Course information is scattered (posters, chat groups, spreadsheets) and often out of date

- Enrollment is only in person on paper forms, causing long queues and lost registrations

- No automatic control of seats, so classes are overbooked or half empty

- Payments and receipts are recorded by hand, causing errors and duplicates

- No central learner records or attendance history; certificates are issued manually

- Reports are prepared by hand, so they are slow and unreliable

Description of project:

- CLTMS is a web-based system (Arabic and English, mobile-friendly) that manages the courses of a community learning center and the enrollment of learners. Learners can browse the course catalog, search by name or category, register and enroll online, and receive confirmation. The system controls seats automatically, keeps a waiting list, records payments and receipts, tracks attendance and issues certificates. Staff and trainers manage courses, classes and learners from one place, and the manager gets enrollment, attendance and revenue reports on demand.

System Request

| System Request - Community Learning & Training Management System (CLTMS) |  |
| --- | --- |
| Project Sponsor: | Center Manager, Community Learning Center |
| Business Need: | - Reduce enrollment errors and paperwork. - Always make course information available to everyone. - Control seats: avoid overbooked or empty classes. - Keep accurate payment, learner and attendance records. |
| Business Requirements: | 1- Online course catalog and enrollment. 2- Payment recording and receipts. 3- Attendance tracking and certificates. 4- Reports and email/SMS notifications. |
| Business Value: | 1- Saving time and effort: about EGP 120,000 per year in administration. 2- Saving cost: about EGP 50,000 per year (paper and fewer errors). 3- More learners: about EGP 100,000 per year extra revenue. 4- Better information for sponsors (cost EGP 250,000 one-time, payback about 1.4 years). |
| Special Issues or Constraints: | 1- Launch within 6 months (before the next enrollment season). 2- Arabic/English interface, mobile-friendly. 3- Must follow the Personal Data Protection Law (Law 151 of 2020). |

Feasibility Analysis

Technical Feasibility

  - Web application built with HTML, CSS and JavaScript (responsive for phones and PCs), developed in Visual Studio Code

  - Back-end framework (e.g. Python/Django or PHP/Laravel) with a MySQL or PostgreSQL database

  - Cloud hosting with HTTPS and daily backups; the system works online when connected to the internet

  - Arabic (right-to-left) and English interface, plus an email/SMS gateway for notifications

  - Runs in any modern browser on Windows, Android or iOS, so no special hardware is needed

Economic Feasibility

  - One-time development cost is about EGP 250,000; annual operating cost is about EGP 100,000 (Year 1)

  - Estimated benefits are EGP 270,000 in Year 1, growing about 8% per year (admin labor, paper, fewer errors, extra enrollment)

  - Over 5 years at a 12% discount rate: NPV about EGP 478,000, ROI about 74%, payback about 1.4 years

  - The detailed calculations are in the Excel file (Feasibility and Cost-Benefit sheets)

Organizational Feasibility

Organizational Feasibility Analysis includes the assessment of:

- Management prowess: the center manager is the project sponsor and supports the change; a system administrator will be trained to run it.

- Resource sufficiency: the center already has staff, trainers, a location and internet access; it needs a hosting subscription, short staff training and a part-time support person.

Operational Feasibility

The system follows the current workflow (course creation, enrollment, payment, attendance) but online, so users adapt easily. Short training and a one-month parallel run reduce resistance to change.

Schedule Feasibility

The project can be completed in about 6 months: planning and requirements, analysis and design, development, testing and data migration, then training and go-live.

Legal Feasibility

Learner data must be collected with consent and protected as required by the Personal Data Protection Law (Law 151 of 2020). Online payments will be made by a licensed payment provider.